YNLHN MEDICAL WORKFORCE PASSPORT & EXCHANGE

MVP Full Product Specification & Canonical Data Model

Version 1.0 | Build-ready baseline | 26 September 2026

MVP purpose: give doctors immediate value through a reusable Credential Wallet, safely connect current YNLHN credential and scope information to structured vacancies, preserve SA Health panel-agency-first sourcing, collect actionable locum experience data from day one and close the loop through booking and digitally approved timesheets.

Primary pilot boundary: YNLHN, initially current credentialled locums and a controlled set of medical roles/sites. Proposed first sites are Port Pirie and Wallaroo, with ED Senior and ED RMO role templates subject to operational confirmation.

# 1. Document purpose

This document is the build baseline for the YNLHN MVP. It consolidates product, workflow, data, security, governance, analytics and acceptance requirements into one specification that can be used for procurement, software delivery, clinical governance review and pilot acceptance.

# 2. Product vision

A trusted digital infrastructure that lets clinicians prove credentials once, lets health services retain authority over clinical scope, mobilises appropriately authorised clinicians into workforce need and generates intelligence about what makes clinicians return.

Four-layer model: Passport = what the doctor can prove. Scope = what YNLHN authorises. Exchange = where the doctor can work. Intelligence = what YNLHN should change to improve workforce supply and retention.

# 3. MVP outcomes

| Outcome | MVP evidence of success |
| --- | --- |
| Doctor utility | Doctors create and maintain a credential wallet even when not actively seeking a YNLHN shift; can export/share credentials externally. |
| Faster mobilisation | Current YNLHN credential/scope status is linked to structured role requirements and eligibility is explainable. |
| Policy-compliant sourcing | Configured SA Health panel agencies receive eligible vacancies before any permitted direct/non-agency pool. |
| Better experience intelligence | Post-shift culture, support, orientation, workload and confidence-in-care feedback is collected confidentially from day one. |
| Retention intelligence | Return behaviour is measured against subsequent suitable opportunities, not just raw repeat shifts. |
| Administrative closure | Booking and timesheet workflow is digital, including secure approval by approvers who do not hold platform accounts. |
| Future-ready architecture | MVP does not block trust-network, cross-LHN portability, digital twin, emergency mobilisation or multi-professional expansion. |

# 4. Scope boundary

| Classification | Included |
| --- | --- |
| BUILD NOW | Doctor account; Credential Wallet; credential evidence; expiry; verification status; secure credential sharing; YNLHN scope linkage; structured role/site requirements; deterministic eligibility; doctor preferences/availability; vacancies; panel-agency-first sourcing; candidate/proposal; booking; orientation acknowledgement; digital timesheet; accountless approval; feedback; return analytics; audit; administration/configuration. |
| ARCHITECT FOR | Cross-LHN trust; federated ScopeGrant exchange; machine-enforceable scope events; reusable onboarding; workforce digital twin; shortage forecasting; emergency mobilisation; multi-professional model; longitudinal professional passport. |
| INVESTIGATE AFTER PILOT | Automated Ahpra/college primary-source integrations; native mobile apps; advanced optimisation; national FHIR credential/scope artefacts; payroll write-back; agency APIs. |
| EXCLUDE FROM MVP | Automatic scope granting; open public marketplace; AI eligibility decisions; replacing SA Health procurement policy; replacing credential committees; automatic national scope reciprocity; clinical incident management; payroll engine. |

# 5. Non-negotiable design rules

Portable evidence is not portable clinical authority.

Existing YNLHN credentialling and scope records remain authoritative during the pilot.

Eligibility is deterministic and explainable. Missing critical data produces INDETERMINATE, never an optimistic pass.

Only configured SA Health panel agencies may participate in the protected agency sourcing stage.

Agency commission/fees are variable and captured as effective commercial snapshots, not a fixed 15% assumption.

Feedback is confidential and improvement-oriented. Routine site dashboards do not identify respondents.

Doctors receive value from day one through the free credential store and sharing capability.

A person must not need a full platform account merely to approve a timesheet.

All material decisions, accesses and overrides are auditable.

# 6. Personas and permissions

| Persona | Goal | Key permissions |
| --- | --- | --- |
| Doctor/locum | Maintain professional passport and obtain suitable work | Own profile, credentials/evidence, preferences, shares, applications, bookings, timesheets, feedback. |
| Medical Workforce Officer | Fill shifts quickly and safely | Create/approve vacancies, view candidate eligibility, manage sourcing, select candidate, manage bookings. |
| Credential Officer | Maintain credential assurance | View permitted evidence, verify credentials, request updates, link authoritative YNLHN records. |
| Scope Approver | Exercise delegated clinical governance authority | Issue/suspend/withdraw ScopeGrant where enabled; MVP may import authoritative decisions rather than originate them. |
| Panel Agency User | Respond to released shifts | See agency-stage vacancies, propose represented doctors, enter commercial terms, track outcome. |
| Timesheet Approver | Confirm worked time | Token-scoped view of one timesheet, amend/approve/reject. |
| Site Leader | Improve site attractiveness | Aggregated workforce and experience dashboards above anonymity threshold. |
| Procurement/Finance | Assure commercial compliance | Agency panel status, commercial snapshots, sourcing exceptions, approved timesheets/export. |
| Platform Administrator | Operate configuration | Master data/configuration without routine access to confidential feedback. |
| Evaluation Analyst | Evaluate pilot | Pseudonymised/aggregated data under approved access. |

# 7. End-to-end MVP journeys

| Journey | Happy path |
| --- | --- |
| J1 Doctor onboarding | Create account → verify contact/MFA → link identity → accept terms/privacy → import or add credentials → see YNLHN scope status → set preferences. |
| J2 Credential sharing | Select pack/template → review included items → set recipient/expiry/OTP → send link → recipient views/downloads → doctor sees access log/revokes. |
| J3 Vacancy sourcing | Workforce creates shift → role requirements resolved → approval → panel agency stage opens → agency proposals received → if unfilled and policy permits, direct pool opens → eligible candidates ranked → selection. |
| J4 Direct doctor response | Eligible/willing doctor notified → sees role, site, rate/conditions → expresses interest → eligibility refreshed → workforce confirms. |
| J5 Booking | Candidate selected → final eligibility recheck → commercial snapshot → booking confirmation → orientation pack/acknowledgement → reminders. |
| J6 Timesheet | Doctor enters actual hours/allowances → submits → secure approval link to nominated approver → approve/amend/reject → doctor notified → reconciliation/export. |
| J7 Experience | After worked shift/block → confidential survey → safety redirect if needed → aggregate only after threshold → improvement action tracking. |
| J8 Return measurement | Subsequent suitable opportunities detected → exposure/offer recorded → later acceptance/completion determines eligible return metric. |

# 8. Functional requirements

## 8.1 Identity and onboarding

### ID-001 Doctor self-registration

Priority: MUST.

Email/mobile verification and MFA before sensitive evidence access.

Terms, privacy notice and consent versions recorded.

Duplicate practitioner detection based on verified identifiers/contact signals without automatic unsafe merge.

### ID-002 Practitioner identifiers

Priority: MUST.

Support platform UUID, Ahpra registration number, HPI-I where lawful/available and organisation identifiers.

Every identifier stores system/issuer/status/verification metadata.

National identifiers are never used as database primary keys.

### ID-003 Organisation users

Priority: MUST.

Enterprise federation where available; otherwise MFA.

Membership is organisation-scoped and effective-dated.

### ID-004 Account recovery

Priority: MUST.

Step-up verification for recovery and identity relinking.

All recovery actions audited.

## 8.2 Credential Wallet

### CW-001 Structured credential catalogue

Priority: MUST.

Credential types selected from governed CredentialDefinition catalogue, not uncontrolled free text.

Catalogue supports registration, qualification, fellowship, courses, clearances, mandatory training and other configured classes.

### CW-002 Add credential

Priority: MUST.

Doctor can add issuer, credential/reference number where relevant, issue/expiry dates and structured attributes.

System validates required fields by credential definition.

### CW-003 Evidence upload

Priority: MUST.

PDF/JPEG/PNG initially; configurable size/type limits.

Malware scan before view/download.

Evidence bytes hashed and versioned.

Replacing evidence creates a new immutable version.

### CW-004 Expiry tracking

Priority: MUST.

Current, expiring, expired and superseded states.

Configurable reminders e.g. 90/60/30/7 days where applicable.

Expiry can invalidate dependent eligibility.

### CW-005 Assurance display

Priority: MUST.

Clearly distinguish self-declared, evidence supplied, verified and verification-expired/revoked states.

Show verifier, method and date to authorised users.

### CW-006 Credential completeness

Priority: SHOULD.

Dashboard shows missing/expiring items relevant to selected role interests without implying the doctor lacks general professional standing.

## 8.3 Credential sharing

### SH-001 Credential bundle

Priority: MUST.

Doctor selects individual items or a configured pack template.

Sensitive identity documents excluded by default.

Preview exactly what recipient will receive.

### SH-002 External secure share

Priority: MUST.

Expiring high-entropy link; configurable OTP for sensitive content.

Doctor can revoke immediately.

Access events visible to doctor.

### SH-003 Portable export

Priority: MUST.

Human-readable credential summary PDF plus evidence selected by doctor.

Structured manifest included for future interoperability.

### SH-004 Email workflow

Priority: MUST.

Doctor can initiate a credential pack for an external recipient without recipient needing an account.

System sends secure link rather than attaching sensitive documents directly by default.

## 8.4 YNLHN credential and scope linkage

### SC-001 Authoritative source linkage

Priority: MUST.

Pilot imports or references existing YNLHN credential/scope records.

Source system/reference, import time and source version recorded.

### SC-002 ScopeGrant

Priority: MUST.

Represent issuer, practitioner, role/activity, facility/service applicability, restrictions, supervision, status and effective dates.

Doctor cannot edit organisation-issued ScopeGrant.

### SC-003 Scope status

Priority: MUST.

ACTIVE, SUSPENDED, EXPIRED, WITHDRAWN and DRAFT where locally originated.

Suspension/withdrawal invalidates affected future eligibility.

### SC-004 Verification provenance

Priority: MUST.

Verification records who checked what, method, source, date, result, assurance level and policy version.

Verification binds to exact evidence version/hash where applicable.

## 8.5 Roles, requirements and eligibility

### EL-001 RoleTemplate

Priority: MUST.

Versioned role code/name, organisation/service/site applicability and associated RequirementSet.

Initial templates support ED Senior and ED RMO, extensible to other medical roles.

### EL-002 RequirementSet

Priority: MUST.

Atomic hard/soft requirements with effective dates and version.

Requirement types include active scope, registration, credential, training, experience, availability, fatigue, procurement and commercial approval.

### EL-003 Eligibility assessment

Priority: MUST.

Return ELIGIBLE, INELIGIBLE or INDETERMINATE.

Persist per-requirement result, explanation and source record/version.

Store engine and RequirementSet versions.

### EL-004 Final recheck

Priority: MUST.

Reassess immediately before booking confirmation.

Material source changes invalidate cached assessments.

### EL-005 Eligibility explanation

Priority: MUST.

Authorised users and doctors see understandable reasons appropriate to their role.

Hard failures cannot be obscured by match score.

### EL-006 CMO/manual approval pattern

Priority: SHOULD.

Support role/site eligibility requiring named individual approval where role policy requires it, without hard-coding a particular title.

## 8.6 Preferences and availability

### PF-001 Work preferences

Priority: MUST.

Doctor can select willing sites/regions/roles and explicit exclusions.

Preferences are doctor-controlled and effective-dated.

### PF-002 Minimum rate

Priority: MUST.

Doctor may store minimum acceptable rate by role/site/shift class.

Confidential from agencies, other doctors and unauthorised site users.

### PF-003 Availability

Priority: MUST.

Date/time availability and unavailable periods.

Prevent obvious overlapping confirmed bookings.

### PF-004 Travel and accommodation

Priority: SHOULD.

Capture willingness, travel constraints and accommodation needs/preferences without using inappropriate protected-attribute proxies.

### PF-005 Agency relationship

Priority: MUST.

Record represented agency relationships and effective/exclusivity dates where relevant.

Do not assume one permanent agency per doctor.

## 8.7 Vacancy management

### VA-001 Create structured vacancy

Priority: MUST.

Facility, service, RoleTemplate, date/time, break expectations, rate/conditions, accommodation/travel, reason, approver and contact.

Role requirements resolved from published RequirementSet.

### VA-002 Approval

Priority: MUST.

Vacancy cannot source until required approval complete.

Approval rule is configuration-driven.

### VA-003 Shift templates

Priority: SHOULD.

Reusable site/role shift templates to reduce data entry and improve consistency.

### VA-004 Vacancy status

Priority: MUST.

DRAFT, APPROVED, SOURCING, CANDIDATE_SELECTED, BOOKED, WORKED, TIMESHEET_PENDING, COMPLETE plus CANCELLED, UNFILLED, WITHDRAWN.

### VA-005 Change control

Priority: MUST.

Material change to booked shift creates version/change event and requires acknowledgement as configured.

## 8.8 Sourcing and agencies

### AG-001 Panel agency register

Priority: MUST.

Agency panel eligibility, category, effective dates and status configured centrally.

Only eligible panel agencies receive protected-stage vacancies.

### AG-002 Sourcing policy

Priority: MUST.

Ordered stages with audience, opening time, duration and escalation condition.

Initial policy supports panel agencies first, then direct/non-agency pool only if unfilled and permitted.

### AG-003 Agency proposal

Priority: MUST.

Agency proposes represented doctor and commercial terms against vacancy.

Doctor identity resolves to existing practitioner where possible without duplicate creation.

### AG-004 Variable commercial terms

Priority: MUST.

Store commission/fee/rate model and effective booking snapshot.

No fixed 15% logic.

Commercial details restricted by role.

### AG-005 Sourcing exception

Priority: MUST.

Any bypass/exception requires reason, authority, approver and audit evidence.

### AG-006 Direct pool release

Priority: MUST.

Automatic or authorised release only after configured panel stage condition met.

System records exact stage and time candidate first became eligible to see/apply.

## 8.9 Matching and booking

### BK-001 Candidate generation

Priority: MUST.

Only clinically eligible or clearly flagged INDETERMINATE candidates progress according to policy.

Preference/availability and sourcing stage applied.

### BK-002 Transparent ranking

Priority: SHOULD.

Rank eligible candidates using configurable factors such as continuity, preference, availability fit, travel burden, cost and prior completion.

Weights visible to authorised administrators and versioned.

### BK-003 Selection

Priority: MUST.

Workforce can compare candidate eligibility, source, availability and commercial snapshot.

Selection decision and reason captured.

### BK-004 Booking confirmation

Priority: MUST.

Final eligibility assessment, source, rate/fee snapshot, terms and approver captured.

Doctor receives confirmation and calendar-ready details.

### BK-005 Cancellation/no-show

Priority: MUST.

Doctor/service cancellation reason, time and replacement linkage captured.

Metrics distinguish avoidable/unavoidable categories only where governed.

## 8.10 Orientation and readiness

### OR-001 Site/role orientation pack

Priority: MUST.

Booking presents current site/role orientation links/documents and critical first-shift information.

Content is versioned or externally referenced with version/date.

### OR-002 Acknowledgement

Priority: MUST.

Doctor acknowledgement captured before shift where configured.

Does not falsely attest competence beyond the content acknowledged.

### OR-003 Future onboarding architecture

Priority: ARCHITECT.

Data model permits later reusable tax/payroll/super/occupational/onboarding modules without mixing them into clinical credential authority.

## 8.11 Timesheets

### TS-001 Doctor submission

Priority: MUST.

Prepopulate booked shift; doctor enters actual start/end, breaks, overtime/recall/allowances and comments as configured.

Submission locks a version.

### TS-002 Accountless approval

Priority: MUST.

High-entropy single-purpose approval link to nominated approver.

Approver can approve, amend with reason or reject.

OTP/step-up configurable by risk.

### TS-003 Version history

Priority: MUST.

Every amendment/submission/approval version retained.

Doctor sees approved version.

### TS-004 Reconciliation/export

Priority: MUST.

Approved timesheet can be exported with booking/commercial reference and external reconciliation status.

MVP does not need to be payroll engine.

## 8.12 Locum experience and improvement

### EX-001 Survey trigger

Priority: MUST.

Trigger after worked shift or configured block, not after cancellation/no-show.

One response opportunity per defined episode.

### EX-002 Core measures

Priority: MUST.

Culture/team welcome.

Clinical support/escalation.

Orientation/readiness.

Workload/safety.

Accommodation/logistics where relevant.

Likelihood of returning.

Likelihood of recommending the site as a place to work.

Confidence in having a relative treated at the hospital if passing through town.

### EX-003 Free text

Priority: MUST.

Optional improvement comments.

Raw text restricted and subject to redaction/moderation before broader reporting.

### EX-004 Safety redirect

Priority: MUST.

Survey is not an incident reporting system.

If response indicates immediate safety concern, present appropriate formal escalation/reporting route and record that guidance was shown.

### EX-005 Anonymity

Priority: MUST.

Routine site reporting only above configurable minimum n.

No respondent identity exposed to routine site leaders.

Small cohorts suppressed/pooled.

### EX-006 Improvement action

Priority: SHOULD.

Authorised leader can create action against aggregated theme, owner, due date and status.

No action record should expose respondent identity.

## 8.13 Analytics and evaluation

### AN-001 Operational dashboard

Priority: MUST.

Vacancies by status/site/role, lead time, fill, source, cancellations, time-to-fill and unfilled shifts.

### AN-002 Credential dashboard

Priority: MUST.

Wallet adoption, completeness, expiry and share usage; no inappropriate public ranking of doctors.

### AN-003 Agency dashboard

Priority: MUST.

Response rate, proposal rate, fill, cancellation, effective cost and fee/commission metrics by eligible panel agency.

### AN-004 Experience dashboard

Priority: MUST.

Aggregated domain scores/trends, free-text themes after review, anonymity suppression and improvement actions.

### AN-005 Return analytics

Priority: MUST.

Raw repeat-shift rate plus eligible-return metric based on later suitable opportunity exposure.

Denominator logic versioned.

### AN-006 Pilot evaluation export

Priority: MUST.

Pseudonymised dataset supports baseline/post measures for admin effort, fill, lead time, agency use/cost, experience and return.

## 8.14 Administration and configuration

### CF-001 Master data

Priority: MUST.

Single governed lists for organisations, facilities, services, roles, credential definitions, agencies, sourcing policies, requirement types and statuses.

### CF-002 Policy versioning

Priority: MUST.

Draft/review/publish lifecycle, effective date, named approver and diff.

No silent retroactive mutation of decision-relevant configuration.

### CF-003 Feature flags

Priority: SHOULD.

Enable controlled pilot rollout by site/role/user cohort.

### CF-004 Override control

Priority: MUST.

Any permitted manual override requires authority, reason, expiry and audit.

Override cannot fabricate a ScopeGrant.

# 9. Screen and interaction specification

| Surface | Screen | Minimum content/actions |
| --- | --- | --- |
| Doctor | Home | Credential health, expiring items, active shares, upcoming bookings, suitable vacancies, pending timesheet, feedback due. |
| Doctor | Passport | Credential list grouped by category; status/assurance/expiry; add/edit claim; evidence versions. |
| Doctor | Credential detail | Issuer/dates/attributes; evidence; verification history; dependent role readiness. |
| Doctor | Share builder | Pack template, item selection, sensitive-item warning, recipient, OTP, expiry, preview, send. |
| Doctor | Preferences | Sites/roles, exclusions, rate floors, travel, availability, agency relationships, notifications. |
| Doctor | Vacancy detail | Site/role/time/rate/conditions, accommodation/travel, eligibility explanation, interest/apply. |
| Doctor | Booking | Confirmation, contacts, orientation, changes, cancellation, timesheet launch. |
| Doctor | Timesheet | Booked vs actual, allowances, declaration, submit, approval status. |
| Doctor | Experience | Short confidential survey, free text, safety redirect. |
| Hospital | Dashboard | Vacancy pulse, urgent gaps, sourcing stage, pending approvals, booked shifts, timesheets. |
| Hospital | Vacancy editor | Structured shift fields, role template, approval, sourcing policy, preview. |
| Hospital | Candidate comparison | Eligibility, explanations, availability, source, continuity, cost snapshot, selection. |
| Hospital | Credential/scope view | Minimum necessary credential status, verification and YNLHN scope, evidence only if permitted. |
| Hospital | Experience dashboard | Aggregated trends, suppressed small-n cells, improvement actions. |
| Agency | Agency dashboard | Released vacancies, proposal status, represented doctors, terms. |
| External | Timesheet approval | Single timesheet, booked/claimed hours, amend/approve/reject, identity challenge. |
| External | Credential share | Named pack, issuer/expiry/verification, selected evidence, access expiry. |
| Admin | Configuration | Master data, RequirementSets, sourcing policies, agency panel status, anonymity thresholds, feature flags. |

# 10. Notifications

| Trigger | Recipient | Channel/default |
| --- | --- | --- |
| Credential expiring | Doctor | Push/email; 90/60/30/7 configurable |
| Verification request | Doctor | Email/push |
| Vacancy released to panel | Eligible agencies | Email/portal |
| Vacancy released direct | Eligible/willing doctors | Push/email |
| Candidate selected | Doctor/agency/workforce | In-app/email |
| Booking changed/cancelled | Affected parties | Immediate push/email/SMS if urgent |
| Orientation due | Doctor | Reminder |
| Timesheet due | Doctor | Email/push |
| Approval requested | Approver | Email/SMS secure link |
| Feedback due | Doctor | Push/email |
| Share accessed | Doctor | Optional notification |
| Scope/credential material change | Doctor + authorised workforce | Immediate according to severity |

# 11. Canonical data model

Practitioner ──< PractitionerIdentifier │ ├──< PractitionerCredential ──< CredentialEvidence ──< Verification ├──< PractitionerPreference ├──< Availability ├──< ScopeGrant >── Organisation / Facility / Service / Role └──< Candidate >── Vacancy >── RoleTemplate >── RequirementSet >── Requirement │ │ ├──< EligibilityAssessment ──< EligibilityResult ├── Booking ── Timesheet ── Approval ├── SourcingRun ── AgencyProposal >── Agency └── ExperienceResponse Practitioner ──< CredentialShare ──< ShareItem / ShareAccessEvent

# 12. Entity data dictionary

## Practitioner

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK | Internal immutable key |
| status | enum | ACTIVE/INACTIVE/MERGED |
| display_name | text | Preferred professional display |
| legal_name | text restricted | Where required |
| email | text | Verified primary contact |
| mobile | text | Verified primary mobile |
| created_at/updated_at | timestamp | Audit |

## PractitionerIdentifier

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| practitioner_id | FK |  |
| system | URI/code | HPI-I/Ahpra/local |
| value | text restricted | Identifier |
| issuer | text/ref |  |
| status | enum | ACTIVE/INACTIVE |
| verified_at | timestamp nullable |  |

## CredentialDefinition

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id/code | UUID + stable code |  |
| name/category | text/enum |  |
| issuer_type | enum |  |
| validity_model | enum |  |
| required_fields_json | jsonb | Schema for instance attributes |
| allowed_evidence_types | jsonb |  |
| allowed_verification_methods | jsonb |  |
| sensitivity | enum |  |
| share_default | bool |  |
| status/version | enum/int | Governed config |

## PractitionerCredential

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| practitioner_id | FK |  |
| definition_id | FK |  |
| issuer | text/ref |  |
| reference_number | text restricted | Nullable |
| issue_date/expiry_date | date |  |
| status | enum | DECLARED/CURRENT/EXPIRED/SUPERSEDED/REVOKED |
| attributes_json | jsonb | Definition-specific |
| created_by | actor |  |
| version | int |  |

## CredentialEvidence

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| credential_id | FK |  |
| source_type | enum | UPLOAD/AUTHORITATIVE_URI/API_RESPONSE/ORG_RECORD |
| object_key | text restricted | Nullable |
| original_filename | text restricted | Display only |
| mime_type/size | text/int |  |
| sha256 | text | Exact-byte fingerprint |
| version | int | Immutable version |
| sensitivity | enum |  |
| scan_status | enum | PENDING/CLEAN/QUARANTINED |
| created_at/by | timestamp/actor |  |

## Verification

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| credential_id/evidence_id | FK | Evidence nullable for direct source |
| verifier_actor_id/org_id | FK |  |
| method | enum | SELF_ATTESTED/DOCUMENT/PRIMARY_SOURCE/API/EMPLOYER |
| source | text/ref |  |
| result | enum | VERIFIED/PARTIAL/FAILED/UNABLE/REVOKED/SUPERSEDED |
| assurance_level | code | Governed |
| verified_at/valid_until | timestamp/date |  |
| policy_version | text |  |
| evidence_hash | text |  |
| notes | text restricted |  |

## Organisation

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| type | enum | LHN/HOSPITAL/AGENCY/OTHER |
| name | text |  |
| status | enum |  |
| identifiers | relation | Via OrganisationIdentifier |

## Facility

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| organisation_id | FK |  |
| code/name | text |  |
| address/geo | structured | Future travel/digital twin |
| status | enum |  |

## Service

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| organisation_id/facility_id | FK |  |
| code/name | text |  |
| service_group_id | FK nullable | For explicit inheritance |
| status | enum |  |

## RoleTemplate

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| owner_org_id | FK |  |
| code/name | text | ED_SENIOR etc |
| service_type | code |  |
| version/status | int/enum |  |
| default_requirement_set_id | FK |  |

## RequirementSet

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| role_template_id | FK |  |
| version | int |  |
| effective_from/to | timestamp |  |
| status | enum | DRAFT/PUBLISHED/RETIRED |
| approved_by/at | actor/time |  |

## Requirement

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| requirement_set_id | FK |  |
| code/type | text/enum |  |
| hard | bool |  |
| evaluator | code |  |
| parameters_json | jsonb |  |
| failure_message | text |  |
| unknown_message | text |  |
| sort_order | int |  |

## ScopeGrant

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| practitioner_id | FK |  |
| issuing_org_id | FK |  |
| role/activity_code | code |  |
| status | enum | DRAFT/ACTIVE/SUSPENDED/EXPIRED/WITHDRAWN |
| effective_from/to | timestamp |  |
| restrictions_json | jsonb |  |
| supervision_level | code nullable |  |
| decision_reference | text restricted |  |
| source_system/ref/version | text |  |
| supersedes_id | FK nullable |  |

## ScopeGrantFacility

| Field | Type | Rule/purpose |
| --- | --- | --- |
| scope_grant_id/facility_id | FK | Explicit coverage |
| service_id | FK nullable |  |

## PractitionerPreference

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| practitioner_id | FK |  |
| dimension | enum | SITE/REGION/ROLE/RATE/TRAVEL/ACCOMMODATION |
| target_id | FK/text |  |
| value_json | jsonb |  |
| effective_from/to | timestamp |  |

## Availability

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| practitioner_id | FK |  |
| start_at/end_at | timestamp |  |
| status | enum | AVAILABLE/UNAVAILABLE/TENTATIVE |
| recurrence_json | jsonb nullable |  |

## Vacancy

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| organisation/facility/service_id | FK |  |
| role_template_id | FK |  |
| start_at/end_at | timestamp |  |
| status | enum |  |
| reason_code | code |  |
| rate_context_json | jsonb restricted |  |
| travel/accommodation_json | jsonb |  |
| sourcing_policy_id | FK |  |
| version | int |  |
| approved_by/at | actor/time |  |

## SourcingPolicy

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| name/version | text/int |  |
| stages_json | jsonb | Ordered audience/timing/conditions |
| status/effective | enum/time |  |
| approved_by | actor |  |

## SourcingRun

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| vacancy_id/policy_id | FK |  |
| policy_version | int |  |
| current_stage | code |  |
| opened_at | timestamp |  |
| stage_history_json | jsonb |  |

## Agency

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| organisation_id | FK |  |
| panel_status | enum | ELIGIBLE/SUSPENDED/EXPIRED/INELIGIBLE |
| categories_json | jsonb |  |
| effective_from/to | date |  |

## AgencyAgreement

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| agency_id | FK |  |
| category | code |  |
| fee_model | enum | PERCENT/FIXED/MARKUP/OTHER |
| terms_json | jsonb restricted |  |
| effective_from/to | date |  |

## AgencyProposal

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| sourcing_run_id/agency_id | FK |  |
| practitioner_id | FK nullable until resolved |  |
| represented_identity_json | jsonb restricted |  |
| rate/fee_snapshot_json | jsonb restricted |  |
| status | enum | SUBMITTED/WITHDRAWN/ACCEPTED/DECLINED |
| submitted_at | timestamp |  |

## Candidate

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| vacancy_id/practitioner_id | FK |  |
| source_type/source_id | enum/FK | AGENCY/DIRECT/INTERNAL |
| status | enum |  |
| first_visible_at | timestamp |  |
| interest_at | timestamp nullable |  |

## EligibilityAssessment

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| candidate/practitioner/vacancy_id | FK |  |
| requirement_set_id/version | FK/int |  |
| status | enum | ELIGIBLE/INELIGIBLE/INDETERMINATE |
| assessed_at | timestamp |  |
| engine_version | text |  |
| expires_at | timestamp nullable |  |

## EligibilityResult

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| assessment_id/requirement_id | FK |  |
| status | enum | PASS/FAIL/UNKNOWN |
| explanation | text |  |
| source_refs_json | jsonb | Record IDs/versions |
| evaluated_at | timestamp |  |

## Booking

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| vacancy_id/practitioner_id | FK |  |
| source_type/source_id | enum/FK |  |
| status | enum |  |
| confirmed_at | timestamp |  |
| eligibility_assessment_id | FK | Final assessment |
| commercial_snapshot_json | jsonb restricted |  |
| orientation_version | text nullable |  |
| orientation_ack_at | timestamp nullable |  |

## Timesheet

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | FK |  |
| status | enum | DRAFT/SUBMITTED/APPROVAL_SENT/APPROVED/AMENDED/REJECTED/RECONCILED |
| current_version | int |  |
| submitted_at/approved_at | timestamp |  |
| reconciliation_ref | text nullable |  |

## TimesheetVersion

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| timesheet_id/version | FK/int |  |
| start/end/break | time/int |  |
| allowances_json | jsonb |  |
| doctor_comment | text |  |
| created_by/at | actor/time |  |

## ApprovalToken

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| timesheet_id | FK |  |
| token_hash | text | Never store raw token |
| recipient | text restricted |  |
| expires_at | timestamp |  |
| status | enum | ACTIVE/USED/REVOKED/EXPIRED |
| challenge_status | enum |  |

## ExperienceResponse

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| booking_episode_id | FK restricted |  |
| practitioner_analytics_key | pseudonymous |  |
| site/role/period | FK/date |  |
| scores_json | jsonb | Core domains |
| free_text | text restricted |  |
| submitted_at | timestamp |  |
| reportability | enum | PENDING/AGGREGATABLE/RESTRICTED |

## ImprovementAction

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| site/theme | FK/code |  |
| title/action | text |  |
| owner/due_date | actor/date |  |
| status | enum |  |
| source_period | date range | Aggregated only |

## CredentialShare

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| practitioner_id | FK |  |
| recipient_label/contact | text restricted |  |
| token_hash | text |  |
| otp_required | bool |  |
| expires_at | timestamp |  |
| status | enum | ACTIVE/REVOKED/EXPIRED |
| created_at | timestamp |  |

## ShareItem

| Field | Type | Rule/purpose |
| --- | --- | --- |
| share_id | FK |  |
| item_type/item_id/version | code/FK/int | Exact shared version |

## ShareAccessEvent

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id/share_id | UUID/FK |  |
| event | enum | OPEN/VIEW/DOWNLOAD/FAILED |
| occurred_at | timestamp |  |
| metadata | jsonb restricted |  |

## AuditEvent

| Field | Type | Rule/purpose |
| --- | --- | --- |
| id | UUID PK |  |
| correlation_id | UUID |  |
| event_type/schema_version | text/int |  |
| actor_id/acting_org_id | FK |  |
| resource_type/id | text/UUID |  |
| action/outcome | text/enum |  |
| occurred_at | timestamp |  |
| purpose | code nullable |  |
| metadata_json | jsonb |  |

# 13. State machines and transition rules

| Object | States | Critical rules |
| --- | --- | --- |
| Credential | DECLARED → CURRENT → EXPIRED/SUPERSEDED/REVOKED | CURRENT may still have different assurance states; expiry is date-driven. |
| Verification | PENDING → VERIFIED/PARTIAL/FAILED/UNABLE → SUPERSEDED/REVOKED | New evidence version does not inherit old verification automatically. |
| ScopeGrant | DRAFT → ACTIVE → SUSPENDED/EXPIRED/WITHDRAWN | Only authorised organisation actor/source changes state. |
| Vacancy | DRAFT → APPROVED → SOURCING → CANDIDATE_SELECTED → BOOKED → WORKED → TIMESHEET_PENDING → COMPLETE | Terminal exceptions CANCELLED/UNFILLED/WITHDRAWN. |
| Candidate | DISCOVERED/NOTIFIED → INTERESTED/APPLIED/AGENCY_PROPOSED → ELIGIBILITY_PENDING → ELIGIBLE/INELIGIBLE → SELECTED/DECLINED/WITHDRAWN | Eligibility status is assessment-derived, not manually typed. |
| Booking | PENDING_CONFIRMATION → CONFIRMED → WORKED → CLOSED | Cancellation/no-show/replacement exception states retained. |
| Timesheet | DRAFT → SUBMITTED → APPROVAL_SENT → APPROVED → RECONCILED | AMENDED/REJECTED returns to controlled resubmission. |
| CredentialShare | ACTIVE → REVOKED/EXPIRED | Access denied immediately after terminal state. |

# 14. Eligibility engine specification

INPUT: practitioner_id, vacancy_id, assessment_at 1. Resolve Vacancy version, RoleTemplate and published RequirementSet effective at assessment_at. 2. For each Requirement in deterministic order: a. Resolve required source records as-of assessment_at. b. Evaluate PASS / FAIL / UNKNOWN. c. Persist explanation and exact source record IDs + versions. 3. If any HARD requirement FAIL => INELIGIBLE. 4. Else if any HARD requirement UNKNOWN => INDETERMINATE. 5. Else => ELIGIBLE. 6. Persist engine version, policy version and expiry/recheck point. 7. Ranking may run only after clinical/procurement eligibility gates required for that stage.

| Evaluator | Inputs | PASS example | UNKNOWN/FAIL example |
| --- | --- | --- | --- |
| ACTIVE_SCOPE | ScopeGrant + facility/service + role + time | Active YNLHN ED Senior scope covers Port Pirie at shift time | No grant=FAIL; source unavailable=UNKNOWN |
| REGISTRATION | Verified registration status/current conditions | Current acceptable registration | Unavailable source=UNKNOWN; disqualifying status=FAIL |
| CREDENTIAL | CredentialDefinition + assurance threshold + validity | ALS current and required assurance met | Uploaded but unverified when verification required=UNKNOWN/FAIL by policy |
| AVAILABILITY | Availability + confirmed bookings | Available full shift, no overlap | No availability data may be UNKNOWN or soft depending policy |
| FATIGUE | Work history + configured limit | Within rule | Incomplete work history=UNKNOWN if hard |
| PROCUREMENT | Sourcing stage + source | Panel agency eligible in current stage | Direct applicant during protected panel stage=FAIL for booking at that stage |
| COMMERCIAL | Delegation/rate approval | Within approval | Approval absent=UNKNOWN/FAIL per policy |

# 15. Access-control matrix

| Data/action | Doctor | Workforce | Credential | Agency | Site leader | Finance/procurement |
| --- | --- | --- | --- | --- | --- | --- |
| Own credential claim | RW | R status | R | - | - | - |
| Credential evidence | RW own | R only if workflow permits | R/W verify | - | - | - |
| ScopeGrant | R own | R | R/W authorised | - | - | - |
| Rate floor | RW own | R authorised only | - | NO | - | - |
| Vacancy | R eligible | RW | R | R released | R aggregate | R relevant |
| Agency terms | - | R authorised | - | R own | - | R/W |
| Timesheet | RW own | R operational | - | - | - | R/W reconcile |
| Raw experience | Submit only | NO | NO | NO | NO | NO except restricted evaluator |
| Aggregated experience | R published | R aggregate | - | - | R aggregate | R aggregate |
| Audit | Own share log only | Limited | Limited | Own actions | - | Security/audit roles |

# 16. Security, privacy and records requirements

MFA for doctors, agency users and non-federated staff accounts.

OIDC/OAuth2-compatible identity architecture.

Encryption in transit and at rest.

Private object storage; short-lived signed URLs only after authorisation.

Malware scan and MIME validation on upload.

Least privilege with RBAC plus organisation/record/sensitivity ABAC.

Append-only audit trail for privileged evidence, scope and commercial access.

Raw credential-share and timesheet tokens hashed at rest.

Data minimisation for agencies and external recipients.

Experience linkage pseudonymised and segregated from operational reporting.

Retention and disposal schedule assigned by record class before production.

Privacy impact assessment, threat model and penetration test before live pilot.

Australian hosting/data residency requirement to be confirmed through SA Health architecture/security review.

# 17. Minimum event catalogue

| Event | Required payload minimum |
| --- | --- |
| PractitionerCreated | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| IdentifierLinked | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialAdded | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialEvidenceAdded | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialVerificationRequested | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialVerified | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialExpired | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialShareCreated | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialShareAccessed | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CredentialShareRevoked | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| ScopeImported | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| ScopeGranted | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| ScopeSuspended | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| ScopeWithdrawn | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| RequirementSetPublished | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| EligibilityAssessed | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| EligibilityInvalidated | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| VacancyCreated | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| VacancyApproved | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| SourcingStageOpened | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CandidateInterested | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| AgencyProposalSubmitted | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| CandidateSelected | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| BookingConfirmed | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| BookingChanged | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| BookingCancelled | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| OrientationAcknowledged | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| TimesheetSubmitted | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| TimesheetApprovalSent | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| TimesheetApproved | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| TimesheetRejected | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| ExperienceSurveySent | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| ExperienceSubmitted | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |
| ImprovementActionCreated | event_id, occurred_at, actor/system, subject/resource, organisation context, correlation_id, schema_version |

# 18. API surface

| Domain | Representative operations |
| --- | --- |
| Identity | GET/PATCH /me; POST /identifiers/link; POST /mfa/challenge |
| Passport | GET/POST /credentials; GET/PATCH /credentials/{id}; POST /credentials/{id}/evidence |
| Verification | POST /verifications; GET /credentials/{id}/verifications |
| Sharing | POST /credential-shares; GET /credential-shares; DELETE /credential-shares/{id}; GET /share/{token} |
| Scope | GET /practitioners/{id}/scope-grants; POST/PATCH authorised scope operations or import endpoint |
| Roles | GET /role-templates; GET /requirement-sets; admin publish endpoints |
| Eligibility | POST /eligibility/assess; GET /eligibility/{id} |
| Preferences | GET/PATCH /me/preferences; GET/POST /me/availability |
| Vacancies | GET/POST /vacancies; POST /{id}/approve; /publish; /cancel |
| Sourcing | POST /vacancies/{id}/sourcing; POST /sourcing-runs/{id}/advance |
| Agency | GET /agency/vacancies; POST /agency-proposals |
| Candidates | GET /vacancies/{id}/candidates; POST /candidates/{id}/select |
| Bookings | POST /bookings; POST /{id}/confirm; /cancel; /ack-orientation |
| Timesheets | GET/POST /timesheets; /submit; external /timesheet-approval/{token} |
| Experience | POST /experience-responses; GET /experience/aggregate |
| Admin | CRUD versioned master data and policies |
| Events | Webhook/event subscription for authorised integrations |
| FHIR adapter | FHIR R4 mappings for Practitioner/Organization/Location/HealthcareService/PractitionerRole/Provenance as agreed |

OpenAPI 3 contract version-controlled.

Idempotency keys for booking, proposal, timesheet and external writes.

ETag/optimistic concurrency for critical mutable records.

Structured errors and correlation IDs.

No binary evidence in broad list APIs.

Pagination/filtering on lists.

Every endpoint enforces tenant/record attributes, not role name alone.

# 19. Initial YNLHN role and requirement seed

The following is a product seed, not a substitute for formal YNLHN credentialling approval. Exact clinical requirements must be validated by the authorised credential/scope governance process before production.

| Role | Initial hard requirements to configure | Soft/matching data |
| --- | --- | --- |
| ED Senior | Active YNLHN role/site scope; current medical registration; configured ED Senior credential/scope pathway; required local mandatory training; availability; no conflicting booking; sourcing-stage compliance. Eligibility model must support consultant, GP with ED diploma, GP advanced trainee with ED diploma and approved locum equivalents where these are formally adopted. Individual approval pathway available for CMOs. | Prior site experience, continuity, rate/cost, travel, return history, preference. |
| ED RMO | Active YNLHN role/site scope; current medical registration; role-appropriate credentials/training; availability; no conflict; sourcing-stage compliance. | Prior site experience, continuity, rate/cost, travel, preference. |

# 20. MVP experience instrument

| Domain | Suggested item | Scale |
| --- | --- | --- |
| Culture | I felt welcomed and treated as part of the clinical team. | 1 strongly disagree – 5 strongly agree |
| Support | I could access appropriate senior/clinical support when needed. | 1–5 |
| Orientation | I had the information I needed to work safely at the site. | 1–5 |
| Workload | The workload was manageable and supported safe care. | 1–5 |
| Systems | Local systems and processes were workable for a visiting doctor. | 1–5 |
| Accommodation/logistics | Travel/accommodation arrangements supported the placement. | 1–5 + N/A |
| Return | How likely are you to work at this site again? | 0–10 |
| Recommend work | How likely are you to recommend this site to another doctor? | 0–10 |
| Confidence in care | If a relative were passing through town and needed hospital care, how comfortable would you be with them being treated here? | 0–10 |
| Improvement | What one thing would most improve your willingness to return? | Free text |
| Positive | What should the site keep doing? | Free text |

The “relative passing through town” item is an experience/confidence signal, not a clinical quality metric. Reporting must state this explicitly and must not use it as a standalone safety rating.

# 21. Pilot metrics and definitions

| Metric | Definition |
| --- | --- |
| Wallet activation | % invited doctors completing account + ≥1 credential or imported credential link |
| Credential share adoption | % activated doctors creating ≥1 external share |
| Median credential maintenance time | Doctor-reported/system task time for wallet update |
| Vacancy time-to-first-release | Approval to first sourcing-stage open |
| Time-to-fill | Vacancy approved to booking confirmed |
| Panel response rate | Panel agencies submitting valid response / agencies receiving vacancy |
| Panel fill rate | Booked through panel agency / vacancies entering panel stage |
| Direct fill rate | Booked direct / vacancies released to direct pool |
| Unfilled rate | Vacancies ending unfilled / approved vacancies |
| Eligibility resolution time | First candidate assessment to ELIGIBLE/INELIGIBLE resolution |
| Timesheet approval time | Submission to approval |
| Agency effective cost | Doctor rate + fee/commission + configured attributable costs |
| Experience response rate | Valid responses / worked episodes invited |
| Culture/support/orientation scores | Mean/median and distribution, reported only above anonymity threshold |
| Raw return rate | Doctors with subsequent completed shift at site / doctors with index shift |
| Eligible return rate | Doctors accepting/completing a later suitable opportunity / doctors who had ≥1 later suitable opportunity made visible/offered under defined rules |
| Cancellation rate | Cancelled confirmed bookings / confirmed bookings, by source and reason |
| Admin effort | Measured staff minutes per vacancy/credential/timesheet workflow |
| Safety exceptions | Eligibility/scope/data issues detected and resolved; no simplistic target of zero if detection improves |

# 22. Future-opportunity data hooks retained in MVP

| Future capability | MVP hook |
| --- | --- |
| Workforce Trust Network | Verification has source, method, assurance, policy and exact evidence hash. |
| Federated Scope Registry | ScopeGrant has issuer, site/service, role/activity, restrictions and version lineage. |
| Machine-enforceable scope | Scope state changes publish events and use stable practitioner/organisation identifiers. |
| Onboarding Passport | Separate future bounded context; practitioner profile supports reusable identity without contaminating credential authority. |
| Workforce digital twin | Facilities, services, roles, vacancy demand, availability and eligibility are structured. |
| Predictive shortage management | Vacancy lead time, fill, candidate pool and availability events retained. |
| Rural workforce laboratory | Experience, opportunity exposure, cost, return and site attributes can be joined in pseudonymised analytics. |
| Emergency mobilisation | Availability, willingness, role eligibility and geography are machine-queryable with governance controls. |
| Multi-professional expansion | Practitioner and credential model avoids doctor-only database assumptions; MVP UI remains medical. |
| Longitudinal Professional Passport | Credential/evidence/provenance model supports later verified work history, CPD, procedures and competency artefacts. |

# 23. Non-functional requirements

| Area | MVP requirement |
| --- | --- |
| Availability | 99.5% monthly target excluding planned maintenance; final target subject to risk assessment. |
| Performance | Ordinary interactive API p95 <500 ms; single-candidate eligibility p95 <2 s under expected pilot load. |
| Recovery | Initial RPO ≤15 min and RTO ≤4 h subject to SA Health architecture review. |
| Accessibility | WCAG 2.2 AA target. |
| Mobile | Doctor journeys optimised for iOS/Android browser; PWA installability preferred. |
| Browser | Current supported enterprise browsers and contemporary Safari/Chrome. |
| Observability | Central logs, metrics, traces, alerting and correlation IDs. |
| Exportability | Complete canonical data export including provenance/config versions, subject to access controls. |
| Scalability | No schema redesign required to expand to all SA Health medical practitioners and LHNs. |
| Maintainability | Automated tests, migrations, configuration-as-data and documented ADRs. |
| Localisation | Australian date/time, +09:30/+10:30 DST correctness, AUD, Australian English. |

# 24. MVP acceptance test pack

| ID | Scenario | Expected |
| --- | --- | --- |
| AT-01 | Doctor adds ALS credential and evidence | Credential/evidence saved, scanned, hashed, status visible, audit event created. |
| AT-02 | Doctor replaces certificate | New evidence version created; old verification does not silently transfer. |
| AT-03 | Doctor shares credential pack | Recipient accesses before expiry; doctor sees access; revoke blocks further access. |
| AT-04 | Sensitive item default | Sensitive identity evidence is not selected by default. |
| AT-05 | YNLHN scope import | Correct site/role/effective dates displayed and source lineage retained. |
| AT-06 | Wrong-site scope | Wallaroo-only scope does not satisfy Port Pirie requirement. |
| AT-07 | Expired scope | Eligibility returns INELIGIBLE with plain-language reason. |
| AT-08 | Source unavailable | Hard registration/source check unavailable returns INDETERMINATE, not ELIGIBLE. |
| AT-09 | Panel stage | Only eligible configured panel agencies can view/respond. |
| AT-10 | Direct release | Direct pool cannot see vacancy before configured panel condition. |
| AT-11 | Variable fee | Two agencies with different fee models retain correct booking snapshots. |
| AT-12 | Final eligibility | Scope suspension after initial interest invalidates candidate before booking. |
| AT-13 | Booking confirmation | Stores final assessment, source and commercial snapshot. |
| AT-14 | Accountless timesheet | External approver approves via secure token/challenge without account. |
| AT-15 | Timesheet amendment | Amendment reason/version retained and doctor sees approved version. |
| AT-16 | Feedback anonymity | Site leader cannot see respondent identity; small-n result suppressed. |
| AT-17 | Safety redirect | Configured concerning response displays formal escalation route. |
| AT-18 | Eligible return | Metric denominator includes only doctors with a later suitable opportunity under versioned rule. |
| AT-19 | Audit access | Credential evidence view by staff is logged with actor/org/time/resource. |
| AT-20 | Cross-tenant access | User from unauthorised organisation cannot access evidence by guessed ID. |
| AT-21 | Cancellation | Cancellation reason/time/source retained and analytics updated. |
| AT-22 | Policy version | Changing RequirementSet creates new version; historical assessment still reconstructable. |
| AT-23 | Override | Override requires authorised role, reason and expiry and does not create fake scope. |
| AT-24 | Export | Canonical pilot dataset exports without loss of verification/scope provenance. |

# 25. Delivery backlog and release gates

| Release | Capabilities | Gate |
| --- | --- | --- |
| R0 Foundation | Identity, organisations/sites/services, audit, config, object storage, CI/CD | Security architecture and data classification approved. |
| R1 Passport | Credential catalogue, wallet, evidence, expiry, share | Doctor usability test passes; evidence security controls pass. |
| R2 YNLHN authority | Scope import/link, verification, role seeds | Credentialling owners validate mappings and sample records. |
| R3 Experience | Survey, anonymity, dashboard | Privacy review and small-n suppression test pass. |
| R4 Exchange | Vacancy, requirements, eligibility, preferences | Clinical governance validates test fixtures and explanations. |
| R5 Agencies | Panel register, sourcing policy, proposals, commercial snapshots | Procurement validates panel-first behaviour and exception audit. |
| R6 Booking/timesheet | Booking, orientation, approval links, reconciliation export | Finance/workforce UAT and security test of external token flow. |
| R7 Pilot live | Selected YNLHN sites/roles/current credentialled locums | Go-live checklist, support, monitoring, rollback and evaluation baseline complete. |

# 26. Data and decision ownership

| Object/decision | Owner | Platform role |
| --- | --- | --- |
| Doctor profile/preferences | Doctor | Store and share under consent/access rules |
| Credential evidence | Doctor/source organisation according to record context | Store/reference and preserve provenance |
| Verification | Verifier organisation | Record assertion/provenance |
| YNLHN ScopeGrant | YNLHN delegated credential/scope authority | Represent/import decision, never invent it |
| Role requirements | YNLHN clinical/workforce governance | Version and evaluate |
| Agency panel eligibility | SA Health/procurement authority | Enforce configured status |
| Vacancy approval | YNLHN delegated operational authority | Workflow/audit |
| Eligibility result | Derived by rules | Explain and persist |
| Booking selection | YNLHN workforce/delegate | Support decision and audit |
| Timesheet claim | Doctor | Capture/version |
| Timesheet approval | Nominated authorised approver | Facilitate secure approval |
| Experience response | Doctor | Protect confidentiality and aggregate |
| Improvement action | Site/LHN leadership | Track response to aggregated feedback |

# 27. Data classification and retention design

| Class | Examples | MVP treatment |
| --- | --- | --- |
| Highly restricted | Identity evidence, credential evidence, raw experience linkage, commercial terms | Need-to-know, detailed audit, no broad export, retention schedule assigned. |
| Restricted | Scope restrictions, verification notes, rate floors, timesheets | Role/attribute controls, audit. |
| Internal | Vacancy workflow, role configuration, aggregated operational analytics | Organisation access. |
| Shareable by doctor | Selected credential summary/evidence | Explicit share grant, expiry/revocation. |
| Aggregated reporting | Experience/site trends, workforce metrics | Minimum-n and disclosure controls. |

# 28. Pilot data migration and reconciliation

Load organisation/facility/service masters first.

Load current pilot doctor identities using controlled matching and duplicate review.

Import YNLHN authoritative scope/credential status with source references and effective dates.

Do not imply verification of doctor-uploaded evidence merely because an imported YNLHN status exists unless mapping explicitly supports that assertion.

Reconcile a sample of imported records against source before go-live.

Maintain import batch ID, source extract date, row hash and exception log.

Provide a safe re-run/idempotent import process.

# 29. Operational support

| Area | Requirement |
| --- | --- |
| Support | Named pilot support route for doctors, workforce and agencies; severity model. |
| Monitoring | Auth failures, evidence scan failures, eligibility errors, event backlog, notification failure, token abuse, latency. |
| Incident response | Security/privacy incident runbook and clinical-governance escalation for incorrect scope/eligibility. |
| Business continuity | Read-only access to critical booked-shift details during partial outage where feasible; manual fallback documented. |
| Release management | Feature flags, staged cohort release, rollback plan, change log. |
| Data quality | Dashboard for unmatched identifiers, stale scope, failed imports and orphaned records. |

# 30. Decisions required before build lock

| Decision | Owner/needed by |
| --- | --- |
| Exact pilot sites and initial role templates | YNLHN DMS/Medical Workforce before R2 |
| Authoritative YNLHN source for current credential/scope records | Credentialling/Digital before migration design |
| Exact SA Health panel categories and protected-stage timing | Procurement before R5 |
| Doctor direct-engagement conditions after agency stage | Workforce/HR/procurement before R5 |
| Commercial approval/delegation thresholds | Finance/workforce before R6 |
| Timesheet authorised approver source/rules | Workforce/finance before R6 |
| Experience anonymity threshold | Privacy/evaluation before R3 |
| Formal survey wording and escalation route | Clinical governance/evaluation before R3 |
| Retention schedule | Records/privacy before production |
| Hosting/IdP/integration pattern | Digital/cyber before R0 production |
| Ahpra/HPI-I integration scope | Digital/legal; may remain post-MVP |
| Orientation content source/versioning | Sites/Medical Workforce before R6 |

# 31. Definition of MVP complete

A current credentialled YNLHN locum can self-register, maintain and externally share a reusable credential wallet.

YNLHN current role/site scope can be represented with provenance and cannot be edited by the doctor.

A structured vacancy can be approved and released through a policy-configured SA Health panel-agency-first sourcing sequence.

The platform can determine and explain candidate eligibility without equating portable credentials with local scope.

A candidate can be booked with a final eligibility and commercial snapshot.

The doctor receives current orientation information and can submit a digital timesheet.

A nominated approver without a platform account can securely approve/amend/reject that timesheet.

A confidential post-shift experience survey is collected from day one and reported only above anonymity thresholds.

The platform can calculate both raw return and eligible-return measures.

All critical actions and sensitive accesses are auditable.

The pilot dataset can be exported in a vendor-neutral canonical form.

No future opportunity identified in the programme requires destructive redesign of the MVP canonical model.

# Appendix A. Initial status enumerations

| Domain | Values |
| --- | --- |
| Eligibility | ELIGIBLE, INELIGIBLE, INDETERMINATE |
| Requirement result | PASS, FAIL, UNKNOWN |
| Scope | DRAFT, ACTIVE, SUSPENDED, EXPIRED, WITHDRAWN |
| Vacancy | DRAFT, APPROVED, SOURCING, CANDIDATE_SELECTED, BOOKED, WORKED, TIMESHEET_PENDING, COMPLETE, CANCELLED, UNFILLED, WITHDRAWN |
| Candidate | DISCOVERED, NOTIFIED, INTERESTED, APPLIED, AGENCY_PROPOSED, ELIGIBILITY_PENDING, ELIGIBLE, INELIGIBLE, SELECTED, DECLINED, WITHDRAWN |
| Booking | PENDING_CONFIRMATION, CONFIRMED, CANCELLED_BY_DOCTOR, CANCELLED_BY_SERVICE, REPLACED, WORKED, NO_SHOW, CLOSED |
| Timesheet | DRAFT, SUBMITTED, APPROVAL_SENT, APPROVED, AMENDED, REJECTED, RECONCILED |
| Share | ACTIVE, REVOKED, EXPIRED |
| Agency panel | ELIGIBLE, SUSPENDED, EXPIRED, INELIGIBLE |

# Appendix B. Initial architecture decision records

ADR-001 Modular monolith for YNLHN pilot.

ADR-002 PostgreSQL canonical transactional store.

ADR-003 Object storage for evidence with immutable versions/hashes.

ADR-004 Credential, Evidence, Verification and ScopeGrant remain separate.

ADR-005 Deterministic explainable eligibility with INDETERMINATE state.

ADR-006 Organisation-issued scope and no automatic reciprocity.

ADR-007 Transactional outbox/domain events.

ADR-008 RBAC plus organisation/record/sensitivity ABAC.

ADR-009 PWA-first doctor client.

ADR-010 Canonical internal model with FHIR adapter rather than FHIR-native persistence.

ADR-011 Feedback identity segregated from operational dashboards.

ADR-012 Commercial terms separated from doctor preferences and agency-visible data.

# Appendix C. Traceability to programme strategy

| Strategic requirement | MVP implementation |
| --- | --- |
| Doctor benefit from day one | Free Credential Wallet and external sharing |
| Feedback legitimacy from day one | Experience survey launched with first worked shifts |
| Current credentialled doctors first | Controlled cohort/imported YNLHN authority data |
| Agency-first transition | SourcingPolicy with protected panel stage |
| Variable commission | AgencyAgreement and booking commercial snapshot |
| Hospital improvement | Aggregated experience + action tracking + eligible return |
| Approver not on platform | Single-purpose timesheet approval link |
| Statewide portability later | Verification provenance + organisation-issued ScopeGrant separation |
| National interoperability later | Stable identifiers, canonical model, eventing and FHIR adapter boundary |
| Avoid premature agency removal | MVP measures agency performance/cost and only enables later policy decisions with evidence |

# Appendix D. Version history

| Version | Date | Status | Change |
| --- | --- | --- | --- |
| 1.0 | 26 September 2026 | Build-ready draft baseline | Full YNLHN MVP product specification, workflows, requirements, canonical data model, security, analytics, acceptance tests and future architecture hooks. |